## Slide 1: Software and Systems Integration
IT 440:SYSTEM INTEGRATION

## Slide 2: Upon completion of this week’s activities, you will be able to:
Identify the effective methods and processes for software and systems integra­tion, which require disciplined software design/development practices.
Discuss why it is the responsibility of management to select effective and responsible test conductors.
Explain the importance of why teams have software and systems integration processes in place and the nature of assigned tests to be successful and provide results.

## Slide 3: SOFTWARE AND SYSTEMS INTEGRATION OBJECTIVES ARE ACCOMPLISHED THROUGH:
Agreeing on and identifying blocking issues
Assigning responsibility for clearing those blocking issues
Scheduling dates for responsible teams
Holding periodic meetings for issues and concerns
Evaluating current integration facility schedules

## Slide 4: SOFTWARE AND SYSTEMS INTEGRATION PLAN
Purpose: defines processes/procedures used to integrate defined work products, systems or subsystems, and hardware units into a software/systems integration.
Includes: software integration planning in coordination with other formal test activities, risk assessment, product evaluations, configuration management (CM), and any other necessary support activities.

## Slide 5: SOFTWARE AND SYSTEMS INTEGRATION FACILITY
Purpose: primary facility for hardware, software integration, and system-level testing.
Supports: software design and hardware equipment integration

## Slide 6: FACILITY OPERATIONS & CONFIGURATION
Operations Purpose: determines software design/development and tests to be conducted and establishes the environment for software and hardware configurations.
          Ensure systems integration facility operations are conducted, systems are integrated, and performance is measured.
Configuration Purpose: to support design and test operations.
        Documented drawings to lay out facility configuration and coordinate with hardware, electrical engineering, and hardware quality.

## Slide 7: INTEGRATION SETUP
Occurs within the system, emphasizing interfaces and operations between components, such as hardware/software, interfaces, and other supporting functions.
Work products integrated and performed incrementally.

## Slide 8: TEST TEAM
Responsibility: formal qualifications of a specified system requirement.
Work Environment: inside the facilities’ operations with other systems and software personnel.
Required Documentation: defines and documents the progression and interdependency of test artifacts.
                SSIP
                Integration and installation procedures
                Design documentation
                User and operation guides
                Test and analysis reports
                Compliance documentation or sheets
                Hardware drawings

## Slide 9: INTEGRATION TEST PROCESSES
Purpose: ensure acceptance testing has been completed at the end of formal qualification testing.
Process:
              Develop Test
              Develop Procedures
              Acceptance Test

## Slide 10: QUALITY PARTICIPATION IN SOFTWARE AND SYSTEMS INTEGRATION
Purpose: ensures software and systems hardware work as one.
                test team runs through test installation procedures with the quality team and results are documented for completion and closed.
Common Approach: redlines applied to installation procedure are authorized and for the next formal release procedure to support testing.

## Slide 11: QUALITY CHECKLIST
Provides:
    Criteria defined from previous audits, plans, procedures, and documented requirements
    Recorded results, including any noncompliance or observations
    An audit report that provides the scope and purpose of the audit, completed checklists, trained personnel, results and lessons learned for future improvements
    Measurement data produced during the audit
    Applicable work products submitted for control in accordance with the software/system plans

## Slide 12: VERIFICATION AND VALIDATION
Purpose: addresses work products in integration environments and includes selected requirements
            incremental process performed throughout the software design/development life cycle.
  Validation Process: ensures compliance to plans, procedures, and data inside integration facilities.

## Slide 13: LATE NIGHTS, EARLY MORNINGS, AND WEEKENDS
Software quality team is required to support software and systems integration activities in the S/SIF at various times and must be available.
          Buy-off Plan Requirement: quality team verification and validation and approvals applied

## Slide 14: SOFTWARE QUALITY SUPPORT
Efficiency is important for execution of quality tasks.
Tasks Include: process/product evaluations, reviews, audits, planning, formal audits, training, and verification and validation of work products to be ready for formal test and delivery.

## Slide 15: EFFECTIVE METHODS FOR SOFTWARE AND SYSTEMS INTEGRATION INCLUDE:
• Planning
• Communication
• Risk management
• Requirements
• Systems/software design
• Integration
• Execution
• Continuous integration
• Configuration management
• Quality
• Customer satisfaction

## Slide 16: PLANNING
Develop the SSIP and strategy to understand the systems being integrated.
      Include the environment, functions, and constraints
Ensure requirements are testable, operational, and technically realistic.
    Consider using an integration readiness review plan
Monitor Planning Progress
Communicate: tell senior, program, and project managers to be honest with teams and the customer

## Slide 17: RISK MANAGEMENT
Conducted for integration of software and systems: must continuous and shows the risks that occur.
Risks must be documented and reviewed each day.
Continuous process of identification to resolve problems.

## Slide 18: BASIC PROCESS STEPS
Risk issues and concerns.
Risk reviews.
Risk management plans.
Risk monitoring.
Risk-Based Integration: reviewed when analysis is performed to root out software design/development and test defects.
Risk Integration Standards: identified in IOS/IEC (International Organization for Standardization/International Electrotechnical Commission) standard 61508.

## Slide 19: REQUIREMENTS
Define and develop software requirements selected for implementation and completion during software and systems integration.
Software requirements identified for automation of builds and installations inside the software and systems integration environment.
Software work products integrated correctly and reflect continuous improvement.
Evidence of Requirements: program- and project-developed software and commercial off-the-shelf (COTS) or non-development items (NDIs) elements are defined and documented.

## Slide 20: COMPONENTS OF SUCCESS
SYSTEMS/SOFTWARE DESIGN: definition developed and controlled by plans for development/ design.
INTEGRATION: implements a readiness review to ensure the lab environment is ready for design and testing.
EXECUTION: software/system integration show execution of test-built systems for integration activities and ensure the builds are not broken.
CONFIGURATION MANAGEMENT: a discipline applying an administrative process in addition to direction for work products developed.
QUALITY: essential practice for successful teams to follow.
CUSTOMER SATISFACTION: assuring the customer that effective methods for software and systems integration have been compliant and meet concrete requirement expectations.